# Appendix C — Risk register

Project: Affordable Generative AI Chatbot for Small and Medium-Sized Restaurants in Australia

| ID | Risk Description | Category | Likelihood (1–5) | Impact (1–5) | Risk Score | Mitigation Strategy | Risk Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | AI chatbot generates incorrect or misleading responses (hallucination) | Technical | 4 | 5 | 20 (High) | Use controlled prompts, knowledge-based responses, testing, and human escalation for uncertain queries | AI Developer |
| R2 | Customer or business data privacy issues during chatbot use | Privacy/Security | 3 | 5 | 15 (High) | Apply Australian Privacy Principles, NIST AI RMF practices, secure data handling, and minimise data storage | Project Manager |
| R3 | SME restaurant staff or customers resist chatbot adoption | Adoption | 3 | 4 | 12 (Medium) | Conduct user testing, collect feedback, and design an easy-to-use interface | Project Manager |
| R4 | Chatbot response time or performance is inconsistent | Technical | 3 | 4 | 12 (Medium) | Perform performance testing, optimise prompts, and monitor system response times | AI Developer |
| R5 | Limited availability of real restaurant data for testing | Data | 4 | 3 | 12 (Medium) | Use simulated restaurant scenarios and anonymised test data | Project Manager |
| R6 | Scope creep from additional features such as POS integration or payments | Project Management | 3 | 4 | 12 (Medium) | Maintain clear project boundaries and apply change control processes | Project Manager |
| R7 | AI bias results in unfair or inappropriate responses | Ethical | 2 | 4 | 8 (Low) | Review chatbot outputs, apply responsible AI principles, and perform bias checks | AI Developer |
| R8 | Limited technical skills or resources delay prototype development | Resource | 3 | 4 | 12 (Medium) | Allocate tasks clearly, use existing AI platforms, and monitor progress regularly | Project Manager |
| R9 | Dependence on third-party AI services causes availability issues | Technical | 2 | 4 | 8 (Low) | Select reliable providers and prepare alternative solutions where possible | AI Developer |
| R10 | Testing results do not meet required accuracy or usability targets | Quality | 3 | 4 | 12 (Medium) | Conduct iterative testing, improve chatbot design, and incorporate user feedback | Testing Lead |